MTO / MTS PORTAL

Change Status Report

Against the 11 August 2026 review meeting change instructions.

Summary

15 of 15 changes implemented and verified.

Every item from the meeting document’s A–G categories has been built, tested end-to-end, and is live on the portal. Category H (noted for later) is intentionally not addressed in this iteration.

| # | Category / Change | Status |
| --- | --- | --- |
| A | Access and user views |  |
| 1 | Separate login views for Sales and Operations Post-login redirect: sales_user → /oem-sales, ops_user → /operations, super-admin → /departments. Handled by roleHome.js. | DONE |
| B | Monthly upload and file visibility |  |
| 2 | Only Operations can upload; Sales has no upload control Sales UI shows a "🔒 Only Operations can upload" banner and no file input. Server also returns HTTP 403 for any Sales POST to /uploads/new/. | DONE |
| 3 | Notification to both teams when Operations uploads On a successful upload, every user in Operations + OEM Sales gets a green "New MTO/MTS file published" pop-up in the bottom-right corner within 5 seconds. | DONE |
| 4 | Clear wording when no file has been uploaded yet Sales now sees a highlighted banner: "Operations has not yet uploaded the file." | DONE |
| 5 | Show the last available month’s data instead of a blank screen When no current file exists, /uploads/current/ falls back to the newest historical upload. Sales never sees a blank table. | DONE |
| 6 | Show the upload date and prompt Sales to validate Upload date, uploader name, month, and the prompt "Please validate this. Changes save automatically — there is no Save button." are all shown at the top of the MTO/MTS page. | DONE |
| C | Reviewing and editing MTS/MTO |  |
| 7 | Month-wise filter in the MTS/MTO view Dropdown in the upload banner lists every past upload with its month label and status. Selecting one loads that month’s data. | DONE |
| 8 | Editing MTS ↔ MTO with a reason/comment When the current-month dropdown is changed, the reviewer is prompted for a short reason. The reason is saved on the MtoMtsChange row and shows in the Change Log’s Comment column. | DONE |
| D | Change Log |  |
| 9 | Fix the Change Log columns Columns are now: When ¦ Item ¦ From ¦ To ¦ Comment ¦ Who made the changes. "Field" column removed; "By" renamed. Backend also substitutes the sheet’s visible value into "From" on the first-ever override, so it is never blank. | DONE |
| 10 | One shared Change Log for both teams A single /mto-mts/changes page, reachable from a button above the table, visible to both departments. No separate report. | DONE |
| E | Visual indicators on the main MTS/MTO screen |  |
| 11 | Colour-code changed fields by who changed them The current-month cell washes green when Sales edited it, blue when Operations edited it (via last_edited_by_dept stored on the item). | DONE |
| 12 | Short inline tag on the changed value: (S) or (O) A small coloured pill sits next to the value — green "(S)" for Sales, blue "(O)" for Operations. | DONE |
| F | Auto-save, monthly schedule and file locking |  |
| 13 | State that editing is auto-save Written directly in the upload banner: "Changes save automatically — there is no Save button." No Save button anywhere in the UI. | DONE |
| 14 | Monthly cycle with automatic lock on the 5th at midnight On upload, lock_at is set to 00:00 UTC of the 6th of the same month (or the next month if uploaded after the 5th). A systemd timer (jcpl-mto-mts-lock.timer) runs a management command daily at 00:05 UTC which flips ACTIVE uploads whose lock_at has passed to LOCKED. Locked uploads reject PATCH with HTTP 400 and the UI shows "Final file post changes is as below." | DONE |
| G | Segment slicers |  |
| 15 | Add segment categorisation and top filter buttons Parser reads a "Segment" (or "Category") column from the sheet if present. Slicer buttons render only when segments exist — OEM / Aftermarket / Export / Jaiswal in the meeting-agreed order, with any extras appended. Note on the strip: "This is for OEM, Aftermarket and Jaiswal." Awaiting Rasika’s updated Excel with the tagged column to see real segment data. | DONE |

Notes

• Category H items (future API automation, and the Export segment) are marked in the meeting document as “not part of this iteration”. They are recorded, but no work was expected on them this round.

• Change 15 (segment slicers) reads its data from a “Segment” column that Rasika will add to the source Excel. The parser, backend field, and slicer buttons are all in place today; they simply render nothing until that column arrives.

• Portal URL: http://200.141.14.164:4000/